# EMTECH Beyond Sandbox API Integration Playbook

## Complete Guide to EMTECH API Implementation

A step-by-step guide to successfully integrate EMTECH's APIs from planning to go-live.

## Phase 1: Pre-Integration Planning

### Before You Start Checklist

Internal Stakeholders & Resources

- Technical lead/developer assigned (with API/database experience)

- Business stakeholder identified for regulatory requirements

- Compliance/legal team informed about new regulatory reporting

- Project timeline established with business leadership

System Access & Permissions

- Database read access for extracting transaction data

- Development environment access for testing

- Ability to modify transaction capture forms (if needed)

- Staging/test environment available

Regulatory Understanding

- Confirmed which regulatory reports you need to submit

- Understood reporting frequency requirements

- Reviewed data capture requirements

- Identified any data localization constraints

### Timeline Estimation Guide

Use your [Data Dictionary Mapping Template] to estimate:

Low Complexity (1-2 weeks):

- Most data already collected

- Standard FSP setup (bank/mobile money)

- Experienced development team

Medium Complexity (2-3 weeks):

- Some missing data fields

- Need to add 2-3 new data collection points

- Moderate technical team

High Complexity (3-4 weeks):

- Significant data gaps

- Major system modifications needed

- Limited development resources

Very High Complexity (4-6 weeks):

- Extensive missing data

- New UI changes required

- Complex legacy system integration

## Phase 2: Data Discovery & Mapping

### Step 2.1: Audit Your Current Data

Transaction Data Review:

- Export sample transactions from your system (last 100-500 transactions)

- Map your fields to EMTECH requirements using the Data Dictionary Mapping Template EMTECH Data Dictionary Template

- Identify gaps - what data do you collect vs. what's required

- Document data sources - which database tables/APIs contain each field

Common Data Sources by Service Type:

Payment:

- Add transactions (Record financial transactions.)

- Add device hardware (Register a new hardware device.)

- Add device hardware event (Log an event related to a hardware device.)

- Consumer Complaints (Submit or view customer grievances.)

Crowdfunding:

- Register Account (Register a new account created on the Crowdfunding platform.)

- Register Campaign (Register a new campaign created on the Crowdfunding platform.)

- Submit Funding Event (Submit an event recording a funding transaction made for a particular Crowdfunding campaign.)

- Submit Campaign Event (Record a status change for a crowdfunding campaign.)

Microlending:

- Add Applications (Submit new application records)

- Application Status (View or update current application stage)

- Loan Status Event (Record a change in a loan’s status)

Remittance:

- Remittance (Submit remittance transfer data)

- Remittance Event Data (Submit transaction event data)

Virtual Asset PSP:

- Payment (Record a transaction or payment activity.)

- Consumer Complaint (Log a complaint submitted by a consumer.)

- User Info Change (Update to user details)

- Generic (Capture an event not covered by other categories.)

Virtual Asset Exchange:

- Trade (Buy or sell of assets)

- Deposit (Funds added to a wallet)

- Transfer (Movement of funds between users or accounts)

- Consumer Complaint (Update to user details)

- Wallet Created (New wallet registration)

- Withdrawal (Funds removed from a wallet)

- User Info Change (Update to user details)

- Generic (Uncategorized or general event)

Virtual Asset Issuer:

- Burn (Remove tokens from circulation)

- Mint (Create new tokens)

- Issue (Distribute tokens to users)

- Redeem (Exchange tokens for value or benefits)

- Consumer Complaint (Log a user-reported issue)

- User Info Change (Update user details)

- Generic (General event with no specific category)

Virtual Asset Custodial Service Provider:

- Credit (Funds added to account)

- Debit (Funds removed from account)

- Complaint (End User complaints data)

- Wallet Created (New wallet initialized)

- User Info Change (User profile created or updated)

- Generic (Uncategorized or general event)

### Step 2.2: Create Your Data Mapping Document

Use this template to document your mapping: Data Dictionary Mapping Template

Step 2.3: Handle Missing Data

For each missing field, choose an approach:

Option A: Collect Going Forward

- Modify transaction forms to capture new data

- Update database schema if needed

- Plan transition period for historical vs. new data

Option B: Derive from Existing Data

- Location from IP addresses or branch locations

- Device IDs from session data or generated UUIDs

- KYC details from existing verification records

Option C: Use Default/Calculated Values

- Standard values for in-person transactions

- Calculated amounts from fee structures

- Default provider names for standardization

## Phase 3: Technical Implementation

### Step 3.1: Set Up Development Environment

Authentication Setup:

- Get sandbox credentials from EMTECH Portal

- Test authentication endpoint:

curl -X POST https://api.emtech.com/integration/v1/auth/token \

-H "Content-Type: application/json" \

-d '{"clientId": "YOUR_CLIENT_ID", "clientSecret": "YOUR_CLIENT_SECRET"}'



- Implement token refresh logic

API Testing Setup:

- Use Postman/Insomnia to test endpoints

- Start with simple test data

- Validate response formats

- Test error handling

### Step 3.2: Data Extraction Layer

Build data extraction functions for each EMTECH field:

# Example data extraction pattern

def get_transfer_data(transaction_id):

return {

"transferId": transaction_id,

"transferDatetime": get_transaction_timestamp(transaction_id),

"origin": {

"userId": get_user_id(transaction_id),

"amount": get_origin_amount(transaction_id),

"currency": get_origin_currency(transaction_id),

# ... other origin fields

},

"destination": {

"userId": get_destination_user_id(transaction_id),

"amount": get_destination_amount(transaction_id),

"currency": get_destination_currency(transaction_id),

# ... other destination fields

}

}

### Step 3.3: Data Transformation Layer

Handle field mappings and calculations:

def transform_kyc_level(internal_level):

mapping = {

"basic": "MINIMUM",

"standard": "MEDIUM",

"premium": "ENHANCED"

}

return mapping.get(internal_level, "OTHER")

def calculate_adjusted_amount(original_amount, fees):

return original_amount - fees

### Step 3.4: API Integration Layer

Build robust API calls with error handling:

def send_remittance_data(transfer_data):

try:

response = requests.post(

"https://api.emtech.com/integration/compliance/v2/remittances",

headers={"Authorization": f"Bearer {get_access_token()}"},

json=transfer_data

)

response.raise_for_status()

return {"success": True, "response": response.json()}

except requests.exceptions.RequestException as e:

return {"success": False, "error": str(e)}

## Phase 4: Testing & Validation

### Step 4.1: Unit Testing

Test each data extraction function:

- Verify data types match EMTECH requirements

- Test with various reporting event scenarios

- Validate enum value mappings

- Check required field coverage

### Step 4.2: Integration Testing

Test full API workflow:

- Submit test transactions

- Submit corresponding transfer events

- Verify data appears correctly on EMTECH dashboard

- Test error handling for invalid data

### Step 4.3: Data Validation Checklist

Before going live, validate:

Transaction Data:

- All required fields populated

- Amounts match your internal records

- Currency codes are correct ISO format

- Timestamps are in correct UTC format

User Data:

- User IDs are consistent between origin/destination

- KYC statuses accurately reflect verification state

- Account types match actual account structures

Location Data:

- Coordinates are reasonable (not 0,0)

- Region codes follow ISO-3166-2 format

- Countries use ISO-3166-1 codes

## Phase 5: Production Deployment

### Step 5.1: Production Setup

Environment Configuration:

- Switch to production API endpoints

- Update authentication credentials

- Configure production monitoring/logging

- Set up error alerting (Optional)

### Step 5.2: Ongoing Operations

Daily Monitoring:

- Check API response rates and errors

- Validate data submission completeness

Weekly Reviews:

- Check for new regulatory requirements

- Optimize submission performance

## Phase 6: Troubleshooting & Optimization

### Common Issues & Solutions

Authentication Errors (401)

- Check token expiration and refresh logic

- Verify client credentials are correct

- Ensure bearer token format in headers

Data Validation Errors (400)

- Review required field completeness

- Check enum value mappings

- Validate data type formats (dates, numbers)

Performance Issues

- Batch API calls when possible

- Implement retry logic with exponential backoff

- Cache authentication tokens appropriately

### Getting Help

When to Contact EMTECH Support:

- Regulatory requirement clarifications

- Data mapping guidance for complex scenarios

- API performance or reliability issues

- New regulatory reporting requirements

What to Include in Support Requests:

- Your assessment results and data mapping

- Specific error messages or API responses

- Sample data (anonymized) that's causing issues

- Your FSP type and business model context

## Quick Reference Links

- Knowledge Base - Click here to view

- API Documentation - Available on the Beyond Sandbox platform based on the phase of your integration (Test APIs or Live APIs after sandbox approval by the regulator)

- EMTECH Support - support@emtech.com

- EMTECH Support Center - Click here to create a ticket

## Project Completion Checklist

Technical Implementation:

- All required API endpoints integrated

- Data extraction and transformation complete

- Error handling and monitoring in place

- Production deployment successful

Business Operations:

- Team trained on ongoing operations

- Monitoring and alerting configured

- Regulatory compliance validated

- Documentation updated for future reference

Success Metrics:

- 95%+ API success rate

- All transactions submitted within 24 hours

- Zero critical data quality issues

- Regulatory reporting requirements met

Need help with any phase of this integration? Contact EMTECH support with your specific questions and this playbook reference.